* What is the ultimate goal of your proposal?

PROPOSAL :

Thumbnail view in desktop GNOME panel

The idea is to make a an applet for gnome panel which will allow the desktop 	panel to show thumbnail view of applications running in background or 	foreground as the user moves the mouse over the tabs .

* What components/modules will it touch/change or create?

- GNOME panel

- Window Selector widget

- Window List widget

- OpenGl

- Compiz

* What benefits does it have for GNOME and its community?

After its implimentation in gnome , it will provide more pleasing look to the 	gnome and more functionality.

Not just an eye-candy , thumbnaill view has become an important feature in 	present day operating systems . It allows the user to look quickly into "in" what 	all he is working concurrently.

* Why you'd like to complete this particular project?

GNOME is a highly stable and efficient desktop environment but it lacks some 	of the features compared to other properitory operating system .

This feature that we suggest, will add a splendid view to GNOME panel.

* How do you plan to achieve completion of your project?

We are currently studing the source code of the GNOME panel and have got 	the idea about it. We have tested some minute changes like "tooltip text" on 	mouse hover, and think that a dedicated hardwork over it could get us achieve 	the result.As in KDE, it  keeps the latest thumnails of all the running windows 	in a record, that is it asks Opengl (or XRenderer) to keep the latest thumbnail 	view of all windows (wether hidden or in view). What we will do is that we will 	add this functionality in gnome also. And then we can use the 'Window List' 	applet of the Gnome panel to show this thumbnail whenever the user hovers 	the mouse over it.

TIMELINE/IMPORTANT DATES :-

We have devided the timeline as set of 5 +1 stages , as follows :-

Stage 1: learning the source code, and environment of gnome applets. As this 	is the first time that we are coding for GNOME. It can take a max of 2 weeks

Stage 2: Writing the actual code to implemetn a small thumbnail viewer. 	(About 1.5 weeks)

Stage 3: Integrating the viewer to the "Window list" applet. About 1 week.

Stage 4: Visually enhancing the appearance of the feature.About 1 week.
	Stage 5: Testing and removing inefficient and buggy code...(around 1 week)

Stage 6 :- Extending and Generalising the concept to gnome, if time 	permits .

P.S. :-As mentioned, we have started our prepration for the project , so i 	suppose the stage 1 time will be shrtened , which we we will use to extend the 	abilities of the code(basically for stage 6 )

* Why do you think you are be the best person to work on this project?

We have already got an insight into the project, and  are already on course.We 	have started preliminary works ,so we wont be wasting much of time in 	exploring the options at the time of gsoc.As they say ,starting early is always 	profitable.That gives us edge over others .Above all,this is our idea and  if our 	code becomes the part of gnome , the feeling that our thought(and obviously 	code) is affecting millions across the globe is unmatchable .And that will be our 	biggest motivation.

* What are your past experiences (if any) with the open source world?

This would be my first tryst with the Open source. Aspiration comes with 	ability;For past somone time we have been exploring gnome,what  librarys it 	uses, wrote small scripts in python too, And now I think with proper 	channelized efforts, I might actually pull off an open source project. Open 	source is democracy in software, and it certainly would be a privilege to 	contribute back to the open source community. We feel as if we are not new to 	this open source community

There is a feature in KDE such that it stores the latest thumbnail view of each 	window(hidden or visible) in a record.What we plan to do is as follows:

step 1: A small feature is to be added in the 'window list' GNOME desktop 	panel to record mouse hover action.

step 2: This will call our applet giving it the handle of the window under the 	mouse (be it a hidden window or a visible window.

step 3: The applet will then fetch the updated thumbnail image of the window 	contents.

step 4: This image can then be easily displayed along with the tooltips

Attaching a sample image of what we want to do with the panel and window selector widget   .